Lab 2 — Agile Product Backlog (Epics & User Stories)

Restaurant Table Booking & Pre-Ordering App  |  Problem Statement #36  |  Jira project key: RTB

PES University — Dept. of CSE  •  Built from the Lab 1 functional requirements  •  Name: ____________________  SRN: ____________________  Date: ____________

1. Epics

The five Lab 1 functional requirements were grouped into five epics — major functional themes, each large enough to need breaking down and each owning a slice of end-user value.

| Epic | Epic name | Description | Traces to | Stories | Points |
| --- | --- | --- | --- | --- | --- |
| Epic 1 | Table Discovery & Reservation | Enable diners to see live table availability on a 2D floor plan and reserve a specific table for a chosen slot without any risk of double booking. | FR-001 | 4 | 26 |
| Epic 2 | Pre-Ordering & Menu Experience | Enable diners to browse the live menu and build a pre-order that is attached to their reservation and visible to the restaurant. | FR-002 | 4 | 16 |
| Epic 3 | Kitchen Preparation Orchestration | Time the kitchen work so that pre-ordered food is ready as the diner is seated, by computing cook-start times and releasing tickets to the KDS. | FR-003 | 4 | 18 |
| Epic 4 | Payments & Confirmation | Take payment for the pre-order or deposit through a PCI-compliant gateway and confirm the booking to the diner, storing no raw card data. | FR-004, NFR-002 | 4 | 18 |
| Epic 5 | Floor Operations & Reservation Lifecycle | Give the restaurant a truthful live floor plan: status changes synced in real time, no-show tables released, cancellations handled. | FR-005, NFR-001 | 4 | 21 |

2. User Stories

20 user stories, all in "As a … / I want … / So that …" form. Story points use the Fibonacci scale (1, 2, 3, 5, 8, 13) and estimate complexity, volume and uncertainty together — not hours.

| ID | Summary | User story | Priority | SP | Epic | Traces to | Sprint |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | View live floor plan | As a diner, I want to see the restaurant's 2D floor plan with every table colour-coded as Available, Reserved or Seated, so that I can see at a glance where I could sit before I commit to a booking. | High | 8 | Epic 1 | FR-001 / UC-01 | Sprint 1 |
| 1.2 | Filter tables by slot and party size | As a diner, I want to filter the floor plan by date, time slot and party size, so that I only see tables that can actually seat my group at the time I want. | High | 5 | Epic 1 | FR-001 / UC-02 | Sprint 1 |
| 1.3 | Select and hold a table | As a diner, I want to tap an available table and have it held for me for 10 minutes, so that nobody else takes it while I finish choosing my food and paying. | High | 5 | Epic 1 | FR-001 / UC-01 | Sprint 1 |
| 1.4 | Reject overlapping reservations | As a restaurant manager, I want the system to reject any second booking for a table whose dining window overlaps an existing one, so that two parties are never sent to the same table. | Highest | 8 | Epic 1 | FR-001 / UC-02 | Sprint 1 |
| 2.1 | Browse the digital menu | As a diner, I want to browse the restaurant's live menu by category with prices and prep time, so that I can decide what to pre-order before I arrive. | High | 5 | Epic 2 | FR-002 / UC-03 | Sprint 1 |
| 2.4 | Show pre-order on the manager terminal | As a restaurant manager, I want to see each booking's pre-order lines against its booking ID on my terminal, so that the floor team knows what is coming before the diner walks in. | High | 3 | Epic 2 | FR-002 / UC-03 | Sprint 1 |
| 2.2 | Add items to the pre-order cart | As a diner, I want to add menu items to a cart with quantity and customisation notes, so that the kitchen prepares exactly what I asked for. | High | 5 | Epic 2 | FR-002 / UC-03 | Sprint 2 |
| 2.3 | Edit or remove cart items | As a diner, I want to change quantities or remove items and see the total update immediately, so that I can correct my order before paying. | Medium | 3 | Epic 2 | FR-002 / UC-03 | Sprint 2 |
| 3.2 | Compute cook-start times | As a diner, I want the system to work out when each of my items must start cooking, from its prep duration and my arrival time, so that my food is ready when I sit down rather than 20 minutes later. | High | 8 | Epic 3 | FR-003 / UC-04 | Sprint 2 |
| 4.1 | Pay the pre-order through the gateway | As a diner, I want to pay my pre-order amount or deposit inside the app, so that my booking is confirmed and the kitchen can commit to preparing it. | Highest | 8 | Epic 4 | FR-004 / UC-05 | Sprint 2 |
| 4.2 | Store payment tokens, never card data | As a restaurant owner, I want card details captured by the gateway and kept only as a token, with TLS 1.2+ everywhere, so that a breach of our database exposes no cardholder data. | Highest | 5 | Epic 4 | NFR-002 / UC-05 | Sprint 2 |
| 4.3 | Receive a digital confirmation with QR code | As a diner, I want a confirmation with my booking ID, table number, itemised pre-order and a QR check-in code, so that I can check in at the door without explaining my booking. | High | 3 | Epic 4 | FR-004 / UC-05 | Sprint 2 |
| 3.1 | Maintain item prep durations | As a restaurant manager, I want to set and update the standard prep duration for every menu item, so that the timeline reflects how my kitchen actually cooks. | Medium | 3 | Epic 3 | FR-003 / UC-04 | Backlog |
| 3.3 | Release the ticket to the KDS on time | As a kitchen staff member, I want the pre-order ticket to appear on the Kitchen Display System at the computed cook-start time, so that I start each dish at the right moment without watching the clock. | High | 5 | Epic 3 | FR-003 / UC-04 | Backlog |
| 3.4 | See the estimated serve time | As a diner, I want to see when my food is expected to reach the table, so that I know what to expect before I confirm the booking. | Medium | 2 | Epic 3 | FR-003 / UC-04 | Backlog |
| 4.4 | Apply a promo code | As a diner, I want to apply a promo code before the payment is authorised, so that I get the discount I was offered. | Low | 2 | Epic 4 | FR-004 / UC-06 | Backlog |
| 5.1 | Update table status on the floor terminal | As a restaurant manager, I want to move a table through Available, Reserved, Seated and Billed from my terminal, so that the floor plan always shows the true state of my restaurant. | High | 5 | Epic 5 | FR-005 / UC-07 | Backlog |
| 5.2 | Sync status changes in under 500 ms | As a restaurant manager, I want a status change on one terminal to appear on every other terminal and on the diner app in under half a second, so that two hosts never seat two parties at the same table. | Highest | 8 | Epic 5 | NFR-001 / UC-07 | Backlog |
| 5.3 | Auto-release a no-show table | As a restaurant manager, I want a reserved table to return to Available if the diner is not marked Seated within 15 minutes of the slot, so that I can sell the cover to a walk-in instead of holding an empty table. | Medium | 5 | Epic 5 | FR-005 / UC-08 | Backlog |
| 5.4 | Cancel a reservation | As a diner, I want to cancel my booking up to 60 minutes before the slot, so that I am not charged for a meal I cannot attend and the table is freed. | Medium | 3 | Epic 5 | FR-005 / UC-08 | Backlog |

3. Estimation summary

| Distribution | 1–2 pts | 3 pts | 5 pts | 8 pts |
| --- | --- | --- | --- | --- |
| Number of stories | 2 stories | 5 stories | 8 stories | 5 stories |

Total backlog size: 99 story points across 20 stories. Sprint 1 committed 34 and accepted 29; Sprint 2 committed and accepted 32. That leaves 38 points — the 33 not yet scheduled plus the 5-point Story 1.2 — for Sprint 3.

Why Fibonacci: the gaps widen as the numbers grow, which forces a decision between "roughly 5" and "roughly 8" instead of false precision like 6 or 7. Anything estimated at 13 or above is treated as too big and split before it enters a sprint.